Project Title: Implementing Gradient Descent Variants for House Price Prediction and     Model Optimization (End-to-End ML Pipeline)

Duration: 8 Weeks

Audience: 3rd/4th Year BTech CSE Students

Level: Intermediate

Domain: Machine Learning / Optimization Algorithms

### Project Objective

Build a complete House Price Prediction System using:

- Linear Regression

- Neural Networks (trained from scratch)

Implement and compare Gradient Descent variants:

- Batch GD

- Stochastic GD (SGD)

- Mini-Batch GD

- Momentum

- RMSProp

- Adam

Create an end-to-end pipeline including data preprocessing, model training, evaluation, visualization of convergence, and deployment of a production-ready web app.

### Recommended Dataset

California Housing Prices (from Kaggle) — ideal size, requires preprocessing, real-world features.⁠Kaggle

- Features: longitude, latitude, housing_median_age, total_rooms, total_bedrooms, population, households, median_income, ocean_proximity

- Target: median_house_value

- Download: https://www.kaggle.com/datasets/camnugent/california-housing-prices

Alternative: Boston Housing (smaller, classic).⁠Kaggle

### Tech Stack

- Core: Python, NumPy, Pandas, Matplotlib/Seaborn, Scikit-learn (for comparison/baselines)

- From Scratch: Implement everything with NumPy only

- Web App: Streamlit (easiest) or Flask

- Version Control: Git + GitHub

- Optional: Jupyter Notebooks for experiments

### Week-wise Plan

Week 1: Project Setup & Data Exploration

- Set up repo, virtual env, requirements.txt

- Load and explore dataset (EDA: summary stats, histograms, correlation heatmap, pair plots)

- Handle missing values (total_bedrooms), outliers, feature engineering (e.g., rooms per household, income categories)

- Encode categorical (ocean_proximity — One-Hot)

- Split data (train/test), scale features (StandardScaler)

- Deliverable: EDA notebook + cleaned data

Week 2: Linear Regression from Scratch + Batch GD

- Implement Linear Regression class with Batch Gradient Descent

- Loss: Mean Squared Error (MSE)

- Formulas:

  - Prediction: y=Xw+b

  - Gradient: ∂J∂w=2mXT(Xw+b-y), ∂J∂b=2m∑(Xw+b-y)

- Add learning rate, epochs, early stopping

- Visualize cost convergence

- Compare with sklearn.linear_model.LinearRegression⁠Prasad07143.medium

Week 3: GD Variants — SGD & Mini-Batch

- Implement Stochastic GD (one sample at a time + learning rate schedule)

- Implement Mini-Batch GD (batch_size=32 recommended)

- Shuffle data each epoch

- Plot loss curves for all three (Batch vs SGD vs Mini-Batch) to observe noise/stability/speed

- Deliverable: Comparison table + plots⁠Prasad07143.medium

Week 4: Advanced Optimizers (Momentum, RMSProp, Adam)

- Extend your optimizer class to support:

  - Momentum: velocity term

  - RMSProp: adaptive LR per parameter (squared gradients)

  - Adam: Momentum + RMSProp (most popular)

- Math for each (implement carefully)

- Train same Linear Regression model with all optimizers

- Compare: convergence speed, final loss, sensitivity to LR

Week 5: Neural Network from Scratch

- Implement a simple Feed-Forward NN (e.g., 1-2 hidden layers) for regression

- Components:

  - Forward pass (linear + ReLU)

  - Backpropagation (chain rule for gradients)

  - Use same GD variants/Adam for optimization

- Loss: MSE

- Start small (e.g., input → 64 → 32 → 1)

- Compare NN vs Linear Regression performance⁠Peterroelants.github

Week 6: Model Evaluation & Optimization

- Metrics: MAE, MSE, RMSE, R², Adjusted R²

- Cross-validation, hyperparameter tuning (grid search on LR, batch size, layers)

- Learning curves, residual plots

- Feature importance (for Linear) / ablation study

- Overfitting checks (regularization: L1/L2 if time permits)

Week 7: Web Application Development

- Build interactive UI with Streamlit:

  - Input form for house features

  - Real-time prediction (load saved model)

  - Show model comparison dashboard

  - Visualizations (price distribution, predictions vs actual)

- Save models with pickle or joblib

- Add "Train Custom Model" option if ambitious

Week 8: Documentation, Deployment & Presentation

- Comprehensive report: Objective, methodology, results (tables + plots), learnings, challenges

- Deploy: Streamlit Cloud (free), Heroku, or Render

- Video demo + GitHub README (with screenshots, how-to-run)

- Prepare presentation (focus on "why from scratch" and optimizer comparisons)

### Key Implementation Tips

- Modular Code Structure:

text

Copy

project/

├── data/

├── notebooks/

├── src/

│   ├── data_preprocess.py

│   ├── optimizers.py          # All GD variants

│   ├── linear_regression.py

│   ├── neural_net.py

│   └── utils.py

├── app.py                     # Streamlit

├── requirements.txt

└── README.md

- Visualization:

  - Loss curves for every optimizer

  - Predicted vs Actual scatter

  - Convergence animation (optional)

- Debugging:

  - Start with tiny dataset

  - Print gradients/loss every few epochs

  - Use small learning rates initially (0.001–0.01)

- Extensions (Bonus):

  - Add more layers/activation

  - K-Fold CV from scratch

  - Dockerize the app

  - Compare with PyTorch/TensorFlow baselines

### Expected Outcomes & Learning

- Deep intuition of how optimizers work (not just black-box)

- End-to-end ML pipeline skills

- From-scratch implementation confidence

- Web deployment experience

- Strong portfolio project

This project perfectly balances theory (optimization) and practice (deployment). Students who complete it will have excellent understanding of backpropagation and modern optimizers.

Resources to Get Started:

- California Housing dataset (Kaggle)

- Medium articles on GD variants from scratch

- Streamlit house price tutorials